## Slide 1: Agile Foundations with Scrum
Session 6: Sprint Planning

## Slide 2: Scrum Team Ceremonies
Sprint Planning
Daily Scrum
Backlog Grooming
Sprint Demo/Review
Sprint Retrospective/Lessons Learned
It is important to remember that these meetings are a cycle.

## Slide 3: Anatomy of a Well Formed User Story
Card = A statement defining the Actor, Activity, And Business Value
Conversation = Implementation details, technical design, UI specifics, etc.
Confirmation = Acceptance Criteria, how you know the story is done.
Notes: The card can be designed by the Product owner alone, but can also be written with the assistance of the development team.
The conversation can happen within the backlog grooming session, or in a more informal session, but the conversation must include the development team.
An SME from outside the scrum team can participate in the conversation to add support to the design process.
The confirmation must be defined by, or certified by, the product owner.

## Slide 4: Definition of a Right Sized User Story
Definition of “right-sized”:
Can be completed in less than a sprint, but, ideally, in more than a day.
Where completed means built, tested and shipped to a predetermined, production or production-like environment.
How do you know if a story is right sized?
The team will establish this by consensus.
Notes: The product owner can guess that a story is right sized, but only the team can accept a story into sprint planning.
The confirmation of size is a guess.
Sometimes the confirmation of size requires a research task, those tasks should be scheduled into the sprint work of the team (if the team is doing the research). Otherwise the responsibility for the research should follow a common sense model. The team members who can make the most sense out of the resulting information should be accountable for the research.

## Slide 5: Story Points
What a Story Point is:
  A relative measure of complexity and effort.
  Different for every team.
  Based on past work that the whole team understands.
What a User Story isn’t:
  An analog for time (1 point ≠ 1 day).
  A tool for performance measurement.
  A measure of business value.
Notes: Story points are not just another time estimate, but you could say I get about 3 points worth of work done a day.
We are not talking about measuring business value today, but I think that would be an excellent topic for this week’s Lean Coffee sessions.

## Slide 6: Sprint Planning
Purpose: Plan the work that will be completed in the upcoming sprint.
Attendees: Entire Scrum Team (PO, SM, Dev Team), stakeholders can sit in.
Process:
  PO presents the sprint goal and product backlog items nominated for the upcoming sprint (per backlog grooming).
  Cycle through the stories:
    Team accepts or rejects story.
    Team estimates.
  Team establishes Sprint backlog.

## Slide 7: Goals of Sprint Planning
Establish the Sprint backlog by consensus
  What stories the team is committed to completing during the sprint
Estimate work by consensus
  Collaboratively assign story points to stories, this is knowledge sharing, cross-training and supports high quality design.
Plan execution by consensus
  Collaboratively document steps and tasks that need to be completed.
  Identify and document dependencies.
  Assign tasks.

## Slide 8: Sprint Planning Prerequisites
Before Sprint Planning the team should have:
Enough well-formed, right sized stories to fill two sprints.
Familiarity with the proposed stories.
Buried all hatchets and viewed all skeletons.

## Slide 9: Sprint Backlog
What a Sprint Backlog is:
  The list of user stories and their required tasks that the development team has committed to completing by the end of the Sprint.
  The collective responsibility of the team to track and deliver against.
  Public and open to the organization at large.
What a Sprint Backlog isn’t:
  A measurement of productivity or failure.
  The responsibility of the Scrum Master to track.
  A secret or privileged information.

## Slide 10: Sprint tasks
Sprint Tasks are:
  The actions, information, and work that contribute to satisfying the definition of done for a story.
  Assigned to an individual, and reported on in the daily scrum.
  Publicly tracked by what ever means the team has established as a best practice.
Sprint Tasks are not:
  The responsibility of the Scrum Master to track.
  Private.

## Slide 11: Do the Exercise…
Plan a 1 week sprint.
Estimate using planning poker.
Identify the tasks required and assign them.

## Slide 12: The Team and the Sprint
Team: “The Fam”
  Two adults, three kids, ages of 10 – 17.
  Each family member is responsible for cooking dinner one night a week, ideally allowing for two nights of leftovers.
Schedule
  Sprint begins Saturday and runs for 7 days.
  Sprint planning occurs Friday night after dinner.
  Daily Scrum is nightly during the meal.
  Backlog grooming is held Tuesday and Thursday after dinner.
The backlog:
  Each family member nominates a meal they will cook, the meals are accepted or rejected by the product owner (Dad).
  Implementation details and acceptance criteria are established by consensus during backlog grooming.

## Slide 13: First Story
Cut to Jira!

## Slide 14: Do we accept it?
Is it well formed?
  Card (Actor, Activity, Business Value)
  Conversation (Implementation)
  Confirmation (Acceptance Criteria)
Is it right sized?
  Can the team deliver it in less than a sprint?
  Deliver = Build, test, and deploy to the appropriate environment.

## Slide 15: Planning Poker
Review the baseline story, it has a value of 2 story points.
Estimate the story a more or less complex than the baseline story using Planning Poker:
  Story is ready aloud and relevant questions are asked.
  Everyone chooses a card with the story point value they believe is correct for the story and place it face down in front of them.
  Everyone flips their cards and compares estimates.
  A final story point value is determined by consensus decision making.
Notes: The two point story is your baseline story.
The other stories are either bigger or smaller than that story.

## Slide 16: Baseline Story – 2 Story Points
I want to serve hamburger helper and a garden salad for dinner so that I can fulfill my obligation to make dinner for the family once a week
I will know this is done when:
Dinner is served at 5:30 PM on Thursday.
Dinner will feed 5 people, three kids and two adults.
Implementation Notes:
The garden salad will be a bagged salad with store bought ranch dressing.
Dinner prep will start no later than 5:00 PM.
The only ingredients needed are: 1.5 lbs ground beef (80% lean), milk, bag salad, Newman’s Own Italian dressing.

## Slide 17: Task Identification
List EVERYTHING that needs to happen to fulfill the story. That is what is tracked during the Sprint.
Clearly document dependencies and contingency plans.

## Slide 18: Confirm the Sprint Goal
Does our implementation plan and Sprint Backlog support the sprint goal?

## Slide 19: Sources
https://www.chowhound.com/recipes/basic-fish-tacos-29193
https://www.foodfanatic.com/recipes/loaded-nachos-recipe/
https://www.epicurious.com/recipes/member/views/slow-cooker-beef-stroganoff-53049991
https://www.chowhound.com/recipes/basic-pizza-dough-10965/print
https://www.chowhound.com/recipes/molly-ringwalds-whole-roasted-chicken-28803/print