## Slide 1: Agile Foundations with Scrum
Session 5: Backlog Grooming and Estimation

## Slide 2: Scrum Team Ceremonies
Sprint Planning
Daily Scrum
Backlog Grooming
Sprint Demo/Review
Sprint Retrospective/Lessons Learned
It is important to remember that these meetings are a cycle.

## Slide 3: The Product Backlog
What a Product Backlog is:
  A prioritized wish list of features, functionality, and/or use cases.
What a Product Backlog isn’t:
  A to-do list the Scrum Team is obligated to deliver to completion.
  A definition of scope for the product.

## Slide 4: User Stories
What a User Story is:
  The description of an activity that results in business value from a user or actor perspective.
  Enough information for a developer to build and test.
What a User Story isn’t:
  Vague.
  Dictatorial.
Notes: A user story should not come to the team containing a technical design. The technical design should emerge as part of the backlog grooming process.

## Slide 5: Backlog Grooming
Purpose: Prepare items in the Product Backlog for Sprint Planning by ensuring that they are right sized and well formed.
Attendees: Entire Scrum Team (PO, SM, Dev Team), stakeholders can sit in.
Process:
  PO presents the Product Backlog items of highest priority to the team.
  Team examines, determines well-formedness, and deconstructs oversized stories.
  PO answers questions, clarifies requirements, and stories are refined with required additional detail.

## Slide 6: Backlog Grooming
Backlog Grooming is:
An collaborative activity engaged in by the entire scrum team (PO, SM, and Dev Team Memberss).
Engaged in to produce enough well formed, right-sized stories to fill the next sprint or two.
Backlog Grooming is not:
Something the Product Owner should do in a vacuum.
Something the Product Owner should fully delegate to the team.

## Slide 7: Anatomy of a Well Formed User Story
Card = A statement defining the Actor, Activity, And Business Value
Conversation = Implementation details, technical design, UI specifics, etc.
Confirmation = Acceptance Criteria, how you know the story is done.
Notes: The card can be designed by the Product owner alone, but can also be written with the assistance of the development team.
The conversation can happen within the backlog grooming session, or in a more informal session, but the conversation must include the development team.
An SME from outside the scrum team can participate in the conversation to add support to the design process.
The confirmation must be defined by, or certified by, the product owner.

## Slide 8: Identifying a Right Sized User Story
Definition of “right-sized”:
Can be completed in less than a sprint, but, ideally, in more than a day.
Where completed means built, tested and shipped to a predetermined, production or production-like environment.
How do you know if a story is right sized?
The team will pull is apart like a pack of wild dogs and confirm.
Notes: The product owner can guess that a story is right sized, but only the team can accept a story into sprint planning.
The confirmation of size is a guess.
Sometimes the confirmation of size requires a research task, those tasks should be scheduled into the sprint work of the team (if the team is doing the research). Otherwise the responsibility for the research should follow a common sense model. The team members who can make the most sense out of the resulting information should be accountable for the research.

## Slide 9: Story Deconstruction: Making Right-Sized Stories
Deconstruction is the process by which a story is reduced in size by sub-dividing the over sized story into multiple smaller stories.
Recommended Methods:
Role: Who executes the user story.
POP: What is done during the user story.
  Parameters (DataTypes).
  Operations (CRUD).
  Platform (Input Operations).
BTW: How and When the user story is executed.
  Business Rules.
  Test Cases.
  Workflow Steps.
Notes: POP deconstruction tends to be more technical in nature, BTW leans more to the non-technical.

## Slide 10: Story Points
What a Story Point is:
  A relative measure of complexity and effort.
  Different for every team.
  Based on past work that the whole team understands.
What a User Story isn’t:
  An analog for time (1 point ≠ 1 day).
  A tool for performance measurement.
  A measure of business value.
Notes: Story points are not just another time estimate, but you could say I get about 3 points worth of work done a day.
We are not talking about measuring business value today, but I think that would be an excellent topic for this week’s Lean Coffee sessions.

## Slide 11: Do the Exercise…
Look at a real story.
Break it down.
Confirm the broken down stories are well formed.
Estimate using planning poker.

## Slide 12: The Story
As a user I want to create an illustration so that I can review that illustration with a client.
I will know this is done when:
I can create an illustration via the Agent Portal or SmartOffice.
I don’t have to log into multiple systems to complete the illustration.
I have a PDF file that I can review with my client.
The data in the PDF file is what I expected.
Is it well formed?
Is it right sized?

## Slide 13: Is it well formed?
Card (Actor, Activity, Business Value)
Conversation (Implementation)
Confirmation (Acceptance Criteria)

## Slide 14: Is it right sized?
Can the team deliver it in less than a sprint?
Deliver = Build, test, and deploy to the appropriate environment.

## Slide 15: Deconstruction Techniques: BTW
Business Rules
Test Cases
Workflow Steps
Write a new, smaller story using one of these techniques.
(Refer to the handout as needed)

## Slide 16: Deconstruction Techniques: POP
Parameters (DataTypes)
Operations (CRUD)
Platform (Input Operations)
Write a new, smaller story using one of these techniques.
(Refer to the handout as needed)

## Slide 17: Having the Conversation
Use the Extreme Programming Values
Simplicity: Avoid over engineering
Communicate: Listen to opinions and stay focused on finding the best solution.
Feedback: Speak up and offer opinions and stay focused on finding the best solution.
Respect: Value the input of all team members.
Courage: Rate risks in terms of business value, we are going for quality and value, not perfection.

## Slide 18: Planning Poker
Review the baseline story, it has a value of 2 story points.
Estimate the three more stories a more or less complex than the baseline story using Planning Poker:
  Story is ready aloud and relevant questions are asked.
  Everyone chooses a card with the story point value they believe is correct for the story and place it face down in front of them.
  Everyone flips their cards and compares estimates.
  A final story point value is determined by consensus decision making.
Notes: The two point story is your baseline story.
The other stories are either bigger or smaller than that story.

## Slide 19: Baseline Story
  As a field agent I want to see a navigator icon so that I can click it to access the navigator portal.
  I know this is done when:
    I see a clickable navigator icon in the agent portal.
    Clicking the navigator icon attempts to open the Navigator portal
  Details:
    We have the graphic and the URL to access navigator.
    This link will be available to all users who can access the Agent Portal.